# HR SERVICE DESK

Product Requirements Document (PRD)

| Phien ban | 1.0 |
| --- | --- |
| Ngay tao | 09/10/2026 |
| Tac gia | BA / Product Team |
| Trang thai | Draft |

He thong quan ly yeu cau nhan su

# MUC LUC

1. Tong quan san pham (Product Overview)

2. Doi tuong nguoi dung (User Personas)

3. Pham vi san pham (Scope)

4. User Flow & Journey Map

5. Yeu cau chuc nang chi tiet (Functional Requirements)

6. Yeu cau phi chuc nang (Non-Functional Requirements)

7. Thiet ke UI/UX (UI/UX Design Direction)

8. Kien truc ky thuat de xuat (Technical Architecture)

9. API Endpoints

10. Ke hoach trien khai (Implementation Roadmap)

11. Doi ngu phat trien (Team Structure)

12. Rui ro & Giam thieu (Risks & Mitigation)

13. Tieu chi thanh cong (Success Criteria)

14. Phu luc (Appendix)

# 1. TONG QUAN SAN PHAM

## 1.1 Ten san pham

HR Service Desk - He thong quan ly yeu cau nhan su

## 1.2 Tam nhin san pham (Product Vision)

Xay dung mot nen tang web tap trung, minh bach va hieu qua de nhan vien gui, theo doi moi yeu cau lien quan den HR, dong thoi giup bo phan HR tiep nhan, xu ly, phan tich va toi uu quy trinh van hanh nhan su.

## 1.3 Boi canh & Van de (Problem Statement)

| # | Pain Point | Anh huong |
| --- | --- | --- |
| 1 | Yeu cau HR den qua nhieu kenh (email, Teams, gap truc tiep) | Thong tin phan tan, de bi bo sot, khong co single source of truth |
| 2 | Nhan vien khong biet trang thai yeu cau cua minh | Gay buc xuc, mat thoi gian hoi lai, giam trai nghiem nhan vien |
| 3 | HR tong hop thu cong tren Excel/email | Ton thoi gian, de sai sot, kho scale khi so luong nhan vien tang |
| 4 | Khong theo doi duoc SLA | Khong do luong duoc chat luong dich vu HR, khong co co so cai tien |
| 5 | Khong co lich su xu ly ro rang | Kho truy vet, kho ban giao, kho audit |
| 6 | Kho phan tich khoi luong cong viec | Khong toi uu duoc phan bo nhan su trong team HR |

## 1.4 Muc tieu san pham (Product Goals)

| Muc tieu | KPI do luong | Target |
| --- | --- | --- |
| Tap trung hoa 100% yeu cau HR | % yeu cau qua he thong | >= 95% sau 3 thang |
| Minh bach trang thai xu ly | Employee satisfaction score | >= 4.0/5.0 |
| Dam bao SLA | % ticket xu ly dung SLA | >= 90% |
| Giam thoi gian xu ly trung binh | Average resolution time | Giam 30% so voi hien tai |
| Cung cap du lieu phan tich | Dashboard availability | 100% real-time |

# 2. DOI TUONG NGUOI DUNG (USER PERSONAS)

## Persona 1: Nhan vien (Employee)

| Thuoc tinh | Mo ta |
| --- | --- |
| Ten dai dien | Minh - Nhan vien kinh doanh |
| Dac diem | Ban ron, it thoi gian, can giai quyet nhanh cac van de HR |
| Nhu cau | Gui yeu cau de dang, biet trang thai real-time, duoc phan hoi nhanh |
| Frustration | Toi gui email xin nghi phep dac biet 3 ngay roi ma khong biet HR da duyet chua |
| Ky vong | Giao dien don gian, mobile-friendly, thong bao kip thoi |

## Persona 2: HR Specialist (HR Staff)

| Thuoc tinh | Mo ta |
| --- | --- |
| Ten dai dien | Hang - Chuyen vien C&B |
| Dac diem | Xu ly 30-50 yeu cau/ngay, can to chuc cong viec tot |
| Nhu cau | Dashboard tap trung, phan loai tu dong, template tra loi nhanh |
| Frustration | Toi phai luc email, Teams de tong hop yeu cau. Cuoi thang lam bao cao mat ca ngay |
| Ky vong | Quan ly ticket hieu qua, SLA tracking, giam viec thu cong |

## Persona 3: HR Manager

| Thuoc tinh | Mo ta |
| --- | --- |
| Ten dai dien | Lan - Truong phong Nhan su |
| Dac diem | Can overview toan bo hoat dong, ra quyet dinh dua tren du lieu |
| Nhu cau | Dashboard phan tich, bao cao SLA, workload distribution, trend analysis |
| Frustration | Toi khong co so lieu de chung minh team HR can them nguoi hay can cai tien quy trinh |
| Ky vong | Bao cao tu dong, insight huu ich, export du lieu |

## Persona 4: Admin (System Administrator)

| Thuoc tinh | Mo ta |
| --- | --- |
| Ten dai dien | Tuan - IT Admin |
| Dac diem | Quan ly he thong, phan quyen, cau hinh |
| Nhu cau | Quan ly user, cau hinh workflow, category, SLA rules |
| Frustration | Moi lan thay doi quy trinh lai phai sua code |
| Ky vong | Giao dien quan tri linh hoat, khong can code de thay doi cau hinh |

# 3. PHAM VI SAN PHAM (SCOPE)

## 3.1 In Scope (MVP - Phase 1)

### A. Employee Portal

- Gui yeu cau HR (chon danh muc, dien form, dinh kem file)

- Theo doi trang thai yeu cau real-time

- Trao doi voi HR trong tung ticket

- Danh gia chat luong dich vu sau khi hoan thanh

### B. HR Workspace

- Tiep nhan & phan cong yeu cau

- Xu ly ticket (cap nhat trang thai, phan hoi, ghi chu noi bo)

- SLA Tracking & canh bao

- Dashboard & Bao cao phan tich

### C. Admin Panel

- Quan ly User & Phan quyen (RBAC)

- Cau hinh Category & SLA

- Quan ly Template phan hoi

## 3.2 Out of Scope (Phase 2+)

| Tinh nang | Ly do hoan |
| --- | --- |
| Tich hop HRIS (SAP, Oracle HCM) | Can danh gia API availability |
| AI Chatbot tu dong tra loi | Can tich luy du du lieu training |
| Mobile native app (iOS/Android) | Web responsive du cho MVP |
| Tich hop cham cong / payroll | Pham vi khac, module rieng |
| Multi-language support | Uu tien tieng Viet truoc |
| Tich hop e-signature | Can danh gia phap ly |

# 4. USER FLOW & JOURNEY MAP

## 4.1 Employee - Gui yeu cau moi

Buoc 1: Nhan vien dang nhap he thong

Buoc 2: Chon 'Tao yeu cau moi'

Buoc 3: Chon loai yeu cau (Category)

Buoc 4: Dien thong tin theo form dong tuong ung

Buoc 5: Dinh kem file (neu can)

Buoc 6: Xac nhan & Gui

Buoc 7: He thong tao Ticket ID & gui email xac nhan

Buoc 8: Ticket hien thi tren 'Yeu cau cua toi'

Buoc 9: Nhan thong bao khi co cap nhat -> Xem chi tiet & phan hoi HR

Buoc 10: Khi hoan tat -> Danh gia chat luong dich vu (1-5 sao)

## 4.2 HR Staff - Xu ly yeu cau

Buoc 1: HR dang nhap -> Xem Dashboard (Ticket moi, dang xu ly, sap het SLA)

Buoc 2: Mo ticket moi hoac duoc assign

Buoc 3: Kiem tra - Can them thong tin? -> Gui yeu cau bo sung cho nhan vien

Buoc 4: Xu ly yeu cau

Buoc 5: Can escalate? -> Chuyen cho HR Manager/Specialist khac

Buoc 6: Cap nhat ket qua & dong ticket

Buoc 7: He thong gui thong bao cho nhan vien

## 4.3 HR Manager - Giam sat & Phan tich

- Xem Overview Dashboard

- Xem bao cao SLA

- Xem workload theo nhan vien HR

- Phan tich trend yeu cau theo thoi gian

- Phe duyet ticket can approval

- Reassign ticket khi can

- Export bao cao

# 5. YEU CAU CHUC NANG CHI TIET

## 5.1 Module: Authentication & Authorization

| ID | Tinh nang | Mo ta | Priority |
| --- | --- | --- | --- |
| AUTH-01 | Dang nhap SSO | Tich hop SSO voi he thong cong ty (Azure AD / Google Workspace) | P0 |
| AUTH-02 | Dang nhap email/password | Fallback khi SSO khong kha dung | P1 |
| AUTH-03 | Phan quyen RBAC | 4 roles: Employee, HR Staff, HR Manager, Admin | P0 |
| AUTH-04 | Quen mat khau | Reset password qua email | P1 |
| AUTH-05 | Session management | Auto logout sau 30 phut inactive | P1 |

## 5.2 Module: Employee Portal

### 5.2.1 Tao yeu cau (Create Ticket)

| ID | Tinh nang | Mo ta | Priority |
| --- | --- | --- | --- |
| EMP-01 | Chon danh muc yeu cau | Dropdown hoac card-based category selection | P0 |
| EMP-02 | Form dong theo danh muc | Moi category co form fields rieng (configurable) | P0 |
| EMP-03 | Dinh kem tep | Upload file (PDF, DOC, JPG, PNG) - max 10MB/file, toi da 5 files | P0 |
| EMP-04 | Chon muc do uu tien | Low / Medium / High / Urgent | P1 |
| EMP-05 | Draft yeu cau | Luu nhap, quay lai hoan thanh sau | P2 |
| EMP-06 | Gui yeu cau thay nguoi khac | Manager gui thay nhan vien (voi quyen) | P2 |

Danh muc yeu cau HR mac dinh:

| Nhom | Danh muc con | SLA mac dinh |
| --- | --- | --- |
| Giay to & Xac nhan | Xac nhan cong tac | 3 ngay lam viec |
| Giay to & Xac nhan | Xac nhan luong | 3 ngay lam viec |
| Giay to & Xac nhan | Xac nhan nghi viec | 5 ngay lam viec |
| Giay to & Xac nhan | Giay gioi thieu | 3 ngay lam viec |
| Luong & Phuc loi | Thac mac ve luong | 2 ngay lam viec |
| Luong & Phuc loi | Thac mac ve bao hiem | 3 ngay lam viec |
| Luong & Phuc loi | Dang ky phuc loi | 5 ngay lam viec |
| Luong & Phuc loi | Hoan thue TNCN | 10 ngay lam viec |
| Nghi phep & Cham cong | Dieu chinh cham cong | 2 ngay lam viec |
| Nghi phep & Cham cong | Nghi phep dac biet | 3 ngay lam viec |
| Nghi phep & Cham cong | Hoi so ngay phep con lai | 1 ngay lam viec |
| Hop dong & Chinh sach | Gia han / thay doi hop dong | 7 ngay lam viec |
| Hop dong & Chinh sach | Hoi ve chinh sach cong ty | 2 ngay lam viec |
| Hop dong & Chinh sach | Thay doi thong tin ca nhan | 3 ngay lam viec |
| Dao tao & Phat trien | Dang ky khoa dao tao | 5 ngay lam viec |
| Dao tao & Phat trien | Yeu cau mentor/coaching | 5 ngay lam viec |
| Khac | Yeu cau khac | 5 ngay lam viec |

### 5.2.2 Theo doi yeu cau (Track Tickets)

| ID | Tinh nang | Mo ta | Priority |
| --- | --- | --- | --- |
| EMP-07 | Danh sach yeu cau cua toi | Hien thi tat ca ticket voi filter: trang thai, ngay tao, category | P0 |
| EMP-08 | Chi tiet yeu cau | Xem full thong tin, timeline xu ly, nguoi phu trach | P0 |
| EMP-09 | Trang thai truc quan | Status badge voi mau sac phan biet ro rang | P0 |
| EMP-10 | Tim kiem yeu cau | Search theo Ticket ID, tieu de, noi dung | P1 |

Ticket Status Flow:

Draft -> Submitted -> In Review -> In Progress -> Resolved -> Closed

Cac nhanh phu:

- In Review -> Need Info -> In Review (khi NV bo sung thong tin)

- In Progress -> Pending Approval -> Resolved hoac In Progress

- In Progress -> Escalated -> In Progress

- Resolved -> Reopened -> In Progress

Ticket Status & Color:

| Status | Mau | Badge |
| --- | --- | --- |
| Draft | Gray #9E9E9E | Nhap |
| Submitted | Blue #2196F3 | Da gui |
| In Review | Indigo #3F51B5 | Dang xem xet |
| Need Info | Orange #FF9800 | Can bo sung |
| In Progress | Yellow #FFC107 | Dang xu ly |
| Pending Approval | Purple #9C27B0 | Cho duyet |
| Escalated | Red #F44336 | Chuyen cap |
| Resolved | Green #4CAF50 | Da hoan thanh |
| Closed | Dark Gray #616161 | Da dong |
| Reopened | Amber #FF6F00 | Mo lai |

### 5.2.3 Tuong tac & Phan hoi (Interaction)

| ID | Tinh nang | Mo ta | Priority |
| --- | --- | --- | --- |
| EMP-11 | Nhan tin trong ticket | Chat thread giua Employee va HR trong moi ticket | P0 |
| EMP-12 | Dinh kem file trong tin nhan | Upload bo sung tai lieu trong conversation | P0 |
| EMP-13 | Thong bao cap nhat | Push notification + email khi ticket co thay doi | P0 |
| EMP-14 | Danh gia dich vu | Rating 1-5 sao + comment sau khi ticket resolved | P1 |
| EMP-15 | Mo lai yeu cau | Reopen ticket da resolved neu chua hai long | P1 |

## 5.3 Module: HR Workspace

### 5.3.1 Ticket Management

| ID | Tinh nang | Mo ta | Priority |
| --- | --- | --- | --- |
| HR-01 | Dashboard tong quan | Hien thi: ticket moi, dang xu ly, sap het SLA, qua SLA | P0 |
| HR-02 | Danh sach ticket | Table view voi sort, filter, search da tieu chi | P0 |
| HR-03 | Kanban board | Drag & drop ticket qua cac cot trang thai | P1 |
| HR-04 | Tiep nhan ticket | Claim ticket / assign cho ban than hoac team member | P0 |
| HR-05 | Xu ly ticket | Cap nhat trang thai, ghi chu noi bo, phan hoi nhan vien | P0 |
| HR-06 | Ghi chu noi bo | Internal note chi HR thay (nhan vien khong thay) | P0 |
| HR-07 | Escalate ticket | Chuyen ticket len cap cao hon hoac sang team khac | P1 |
| HR-08 | Merge tickets | Gop cac ticket trung lap | P2 |
| HR-09 | Template phan hoi | Thu vien cau tra loi mau, chen nhanh | P1 |
| HR-10 | Bulk actions | Thao tac hang loat: assign, doi status, doi priority | P1 |

### 5.3.2 SLA Management

| ID | Tinh nang | Mo ta | Priority |
| --- | --- | --- | --- |
| HR-11 | SLA countdown | Hien thi thoi gian con lai de xu ly moi ticket | P0 |
| HR-12 | SLA canh bao | Alert khi ticket sap het SLA (VD: con 25% thoi gian) | P0 |
| HR-13 | SLA breach alert | Thong bao ngay khi ticket vuot SLA | P0 |
| HR-14 | SLA pause | Tam dung SLA khi cho nhan vien bo sung thong tin | P1 |
| HR-15 | SLA reporting | Bao cao ty le dat SLA theo category, nhan vien HR, thoi gian | P0 |

### 5.3.3 Auto-Assignment Rules

| ID | Tinh nang | Mo ta | Priority |
| --- | --- | --- | --- |
| HR-16 | Auto-assign theo category | Tu dong phan cong ticket theo loai yeu cau | P1 |
| HR-17 | Round-robin assignment | Phan deu ticket cho team members | P2 |
| HR-18 | Workload-based assignment | Uu tien assign cho nguoi it ticket nhat | P2 |

## 5.4 Module: Analytics & Reporting (HR Manager)

| ID | Tinh nang | Mo ta | Priority |
| --- | --- | --- | --- |
| RPT-01 | Overview dashboard | Tong ticket, ticket mo, da dong, SLA compliance rate | P0 |
| RPT-02 | Ticket volume by category | Bieu do phan bo ticket theo danh muc | P0 |
| RPT-03 | Ticket volume by time | Trend theo ngay/tuan/thang | P0 |
| RPT-04 | SLA performance | Ty le dat SLA theo category, team member | P0 |
| RPT-05 | Average resolution time | Thoi gian xu ly trung binh theo category | P0 |
| RPT-06 | Workload distribution | Khoi luong cong viec theo tung HR staff | P1 |
| RPT-07 | Employee satisfaction | Rating trung binh, trend theo thoi gian | P1 |
| RPT-08 | Top requesters | Nhan vien/phong ban gui nhieu yeu cau nhat | P2 |
| RPT-09 | Export bao cao | Xuat PDF/Excel | P1 |
| RPT-10 | Scheduled reports | Tu dong gui bao cao dinh ky qua email | P2 |

## 5.5 Module: Admin Panel

| ID | Tinh nang | Mo ta | Priority |
| --- | --- | --- | --- |
| ADM-01 | Quan ly user | CRUD users, assign roles, activate/deactivate | P0 |
| ADM-02 | Quan ly phong ban | Cay to chuc phong ban | P1 |
| ADM-03 | Quan ly category | CRUD danh muc yeu cau, cau hinh form fields | P0 |
| ADM-04 | Cau hinh SLA | Set SLA time cho tung category, business hours | P0 |
| ADM-05 | Quan ly template | CRUD email template, response template | P1 |
| ADM-06 | Cau hinh notification | Bat/tat, customize noi dung thong bao | P1 |
| ADM-07 | Audit log | Lich su moi thao tac tren he thong | P1 |
| ADM-08 | System settings | Business hours, timezone, logo, branding | P2 |

## 5.6 Module: Notification System

| ID | Tinh nang | Mo ta | Priority |
| --- | --- | --- | --- |
| NTF-01 | In-app notification | Bell icon + dropdown danh sach thong bao | P0 |
| NTF-02 | Email notification | Gui email tu dong khi ticket thay doi trang thai | P0 |
| NTF-03 | Notification preferences | Nhan vien tuy chinh loai thong bao muon nhan | P2 |
| NTF-04 | Daily digest (HR) | Email tong hop hang ngay cho HR staff | P2 |

# 6. YEU CAU PHI CHUC NANG

## 6.1 Hieu nang (Performance)

| Tieu chi | Yeu cau |
| --- | --- |
| Thoi gian tai trang | <= 2 giay (first contentful paint) |
| Thoi gian phan hoi API | <= 500ms cho 95th percentile |
| Concurrent users | Ho tro toi thieu 500 nguoi dung dong thoi |
| File upload | Xu ly file <= 10MB trong <= 5 giay |

## 6.2 Bao mat (Security)

| Tieu chi | Yeu cau |
| --- | --- |
| Authentication | JWT token + refresh token |
| Data encryption | HTTPS (TLS 1.2+), encrypt sensitive data at rest |
| Input validation | Sanitize tat ca input, chong XSS, SQL Injection |
| File upload security | Scan virus, whitelist file types, gioi han kich thuoc |
| Access control | RBAC - user chi xem duoc ticket cua minh |
| Audit trail | Log tat ca actions voi timestamp, user, IP |
| GDPR/PDPA compliance | Cho phep xoa du lieu ca nhan theo yeu cau |

## 6.3 Kha nang mo rong (Scalability)

| Tieu chi | Yeu cau |
| --- | --- |
| Architecture | Microservices-ready, modular design |
| Database | Ho tro >= 1 trieu tickets |
| API | RESTful, versioned, documented |
| Multi-tenant ready | Thiet ke san schema cho multi-tenant (Phase 2) |

## 6.4 Kha dung (Availability)

| Tieu chi | Yeu cau |
| --- | --- |
| Uptime | >= 99.5% |
| Backup | Daily automated backup |
| Recovery | RTO <= 4 gio, RPO <= 1 gio |

## 6.5 UX / Accessibility

| Tieu chi | Yeu cau |
| --- | --- |
| Responsive design | Hoat dong tot tren Desktop, Tablet, Mobile |
| Browser support | Chrome, Edge, Firefox, Safari (2 versions gan nhat) |
| Loading states | Skeleton loading, progress indicator cho moi action |
| Error handling | Thong bao loi ro rang, huong dan khac phuc |
| Accessibility | WCAG 2.1 Level AA |

# 7. THIET KE UI/UX

## 7.1 Design Principles

| Nguyen tac | Ap dung |
| --- | --- |
| Simplicity First | Employee portal toi gian, toi da 3 buoc de gui yeu cau |
| Progressive Disclosure | Hien thi thong tin tu tong quan -> chi tiet khi user can |
| Consistency | Su dung Design System thong nhat toan app |
| Feedback Everywhere | Moi action deu co phan hoi ro rang (toast, animation, status) |
| Data-Driven Layout | Dashboard uu tien thong tin actionable, khong gay information overload |

## 7.2 Employee Portal - Trang chu

Layout chinh:

- Header: Logo + ten app, notification bell (so thong bao), user avatar + dropdown

- Welcome section: 'Xin chao, [Ten]! Ban can HR ho tro gi?'

- Category cards: 6 card (Giay to, Luong & PL, Nghi phep, Hop dong, Dao tao, Khac) + nut 'Tao yeu cau moi'

- Recent tickets: Danh sach 3-5 yeu cau gan nhat voi status badge, ticket ID, tieu de

- Link 'Xem tat ca yeu cau' dan toi trang danh sach day du

## 7.3 Employee Portal - Tao yeu cau moi

Multi-step form (3 buoc):

- Buoc 1: Chon danh muc & loai yeu cau

- Buoc 2: Dien thong tin chi tiet (tieu de, mo ta rich text, cac truong dong theo category)

- Buoc 3: Dinh kem file + chon muc do uu tien + Xac nhan gui

Co nut 'Luu nhap' o moi buoc. Progress bar hien thi buoc hien tai.

## 7.4 Employee Portal - Chi tiet Ticket

- Header: Ticket ID, tieu de, status badge lon

- Info panel: Phan loai, nguoi xu ly, ngay tao, SLA con lai

- Timeline: Cac moc thoi gian xu ly (tao -> tiep nhan -> xu ly -> hoan thanh)

- Conversation: Chat thread giua nhan vien va HR, co ho tro dinh kem file

- Input box o cuoi de gui tin nhan moi

## 7.5 HR Dashboard

- Sidebar: Dashboard, Tickets, Team, Bao cao, Cai dat

- 4 stat cards: Ticket moi (xanh), Dang xu ly (vang), Sap het SLA (cam), Qua SLA (do)

- Tickets can xu ly: Table voi priority icon, ticket ID, tieu de, urgency, thoi gian

- SLA Overview: Progress bar hien thi % dat SLA

- Ticket theo Category: Horizontal bar chart phan bo ticket theo danh muc

## 7.6 HR Ticket Detail

- Left panel: Noi dung ticket, file dinh kem, conversation (tabs: Trao doi / Ghi chu noi bo)

- Right panel: Thong tin ticket (trang thai dropdown, assignee dropdown, priority, category, SLA countdown, tags, linked tickets)

- Action buttons: Yeu cau bo sung, Escalate, Dong ticket

- Reply box voi template dropdown va nut gui

# 8. KIEN TRUC KY THUAT DE XUAT

## 8.1 System Architecture

He thong duoc thiet ke theo kien truc 3 lop:

Client Layer:

- Web App (React/Next.js) - Giao dien nguoi dung

- Email Client - Nhan thong bao

API Layer:

- API Gateway (Rate Limiting, Auth)

- Auth Service (JWT, SSO)

- Ticket Service

- User Service

- Notification Service

- File Service

- Reporting Service

Data Layer:

- PostgreSQL (Primary Database)

- Redis (Cache, Session)

- Object Storage - S3/MinIO (File uploads)

- Elasticsearch (Search, Logs) - Phase 2

External Services:

- SSO Provider (Azure AD / Google Workspace)

- SMTP Server (Email notifications)

## 8.2 Tech Stack

| Layer | Cong nghe | Ly do chon |
| --- | --- | --- |
| Frontend | React 18 + Next.js 14 | SSR/SSG, SEO, performance, ecosystem lon |
| UI Library | Ant Design | Component library chuyen enterprise, ho tro tieng Viet |
| State Management | TanStack Query + Zustand | Lightweight, server state management tot |
| Backend | Node.js + NestJS | Type-safe, modular, scalable, ecosystem lon |
| Database | PostgreSQL 16 | ACID, JSON support, full-text search |
| ORM | Prisma | Type-safe, auto migration, studio |
| Cache | Redis 7 | Session, caching, real-time features |
| File Storage | MinIO (self-hosted) hoac AWS S3 | S3-compatible object storage |
| Search | PostgreSQL FTS (MVP) -> Elasticsearch (Scale) | Phu hop tung giai doan |
| Real-time | WebSocket (Socket.io) | Notification, chat real-time |
| Email | Nodemailer + SMTP | Email notification |
| Deployment | Docker + Docker Compose | Container-first, de setup |
| CI/CD | GitHub Actions | Automated testing & deployment |
| Monitoring | Grafana + Prometheus | Observability |

## 8.3 Database Schema (Core Entities)

10 bang chinh:

USERS

| Column | Type | Note |
| --- | --- | --- |
| id | UUID | Primary Key |
| email | VARCHAR | Unique |
| full_name | VARCHAR |  |
| employee_id | VARCHAR | Unique |
| department | VARCHAR |  |
| position | VARCHAR |  |
| role | ENUM | employee, hr_staff, hr_manager, admin |
| is_active | BOOLEAN |  |
| created_at / updated_at | TIMESTAMP |  |

TICKETS

| Column | Type | Note |
| --- | --- | --- |
| id | UUID | Primary Key |
| ticket_number | VARCHAR | Unique, auto-gen: HR-YYYY-NNNN |
| title | VARCHAR |  |
| description | TEXT |  |
| requester_id | UUID | FK -> users |
| assignee_id | UUID | FK -> users (nullable) |
| category_id | UUID | FK -> categories |
| status | ENUM | 10 trang thai |
| priority | ENUM | low, medium, high, urgent |
| sla_deadline | TIMESTAMP |  |
| sla_paused / sla_paused_at / sla_paused_duration | BOOLEAN/TIMESTAMP/INT |  |
| resolved_at / closed_at | TIMESTAMP |  |
| satisfaction_rating | INT | 1-5 |
| satisfaction_comment | TEXT |  |
| created_at / updated_at | TIMESTAMP |  |

CATEGORIES

| Column | Type | Note |
| --- | --- | --- |
| id | UUID | Primary Key |
| name | VARCHAR |  |
| description | TEXT |  |
| icon | VARCHAR |  |
| parent_id | UUID | FK -> categories (self-ref) |
| sla_hours | INT |  |
| is_active | BOOLEAN |  |
| sort_order | INT |  |

Cac bang khac: TICKET_COMMENTS, TICKET_ATTACHMENTS, TICKET_HISTORY, NOTIFICATIONS, SLA_CONFIGS, FORM_TEMPLATES, RESPONSE_TEMPLATES

(Chi tiet xem phan Database Schema trong tai lieu ky thuat)

# 9. API ENDPOINTS

## 9.1 Authentication

| Method | Endpoint | Mo ta |
| --- | --- | --- |
| POST | /api/v1/auth/login | Dang nhap |
| POST | /api/v1/auth/sso/callback | SSO callback |
| POST | /api/v1/auth/refresh | Refresh token |
| POST | /api/v1/auth/logout | Dang xuat |
| POST | /api/v1/auth/forgot-password | Quen mat khau |

## 9.2 Tickets

| Method | Endpoint | Mo ta | Role |
| --- | --- | --- | --- |
| GET | /api/v1/tickets | Danh sach ticket (filtered) | All |
| POST | /api/v1/tickets | Tao ticket moi | Employee |
| GET | /api/v1/tickets/:id | Chi tiet ticket | Owner/HR |
| PATCH | /api/v1/tickets/:id | Cap nhat ticket | HR |
| PATCH | /api/v1/tickets/:id/assign | Assign ticket | HR |
| PATCH | /api/v1/tickets/:id/status | Doi trang thai | HR |
| PATCH | /api/v1/tickets/:id/escalate | Escalate ticket | HR |
| POST | /api/v1/tickets/:id/reopen | Mo lai ticket | Employee |
| POST | /api/v1/tickets/:id/rate | Danh gia ticket | Employee |
| POST | /api/v1/tickets/:id/comments | Them comment | All |
| POST | /api/v1/tickets/:id/attachments | Upload file | All |
| GET | /api/v1/tickets/:id/history | Lich su thay doi | HR |

## 9.3 Dashboard & Reports

| Method | Endpoint | Mo ta | Role |
| --- | --- | --- | --- |
| GET | /api/v1/dashboard/overview | So lieu tong quan | HR |
| GET | /api/v1/dashboard/sla | SLA metrics | HR |
| GET | /api/v1/reports/volume | Ticket volume report | HR Manager |
| GET | /api/v1/reports/performance | Performance report | HR Manager |
| GET | /api/v1/reports/satisfaction | Satisfaction report | HR Manager |
| GET | /api/v1/reports/export | Export bao cao | HR Manager |

## 9.4 Admin

| Method | Endpoint | Mo ta | Role |
| --- | --- | --- | --- |
| CRUD | /api/v1/admin/users | Quan ly user | Admin |
| CRUD | /api/v1/admin/categories | Quan ly danh muc | Admin |
| CRUD | /api/v1/admin/sla-configs | Cau hinh SLA | Admin |
| CRUD | /api/v1/admin/templates | Quan ly template | Admin |
| GET | /api/v1/admin/audit-logs | Audit logs | Admin |

# 10. KE HOACH TRIEN KHAI (ROADMAP)

## Phase 1 - MVP (8 tuan)

| Tuan | Deliverables |
| --- | --- |
| Tuan 1-2 | Project setup, CI/CD, DB migration, Auth (login/register), User CRUD |
| Tuan 3-4 | Category management, Ticket CRUD, File upload, Employee portal UI |
| Tuan 5-6 | HR dashboard, Ticket workflow (status transitions), SLA engine, Comment system |
| Tuan 7-8 | Reporting dashboard, Email notifications, Admin panel, UAT, Bug fixes |

## Phase 2 - Enhancement (4 tuan)

| Tuan | Deliverables |
| --- | --- |
| Tuan 9-10 | Kanban board, Template responses, Auto-assignment, Bulk actions |
| Tuan 11-12 | Advanced reports, Export PDF/Excel, SSO integration, Performance optimization |

## Phase 3 - Scale (4 tuan)

| Tuan | Deliverables |
| --- | --- |
| Tuan 13-14 | Elasticsearch integration, Advanced search, Audit log viewer |
| Tuan 15-16 | API documentation, Webhooks, Integration-ready APIs, Load testing |

# 11. DOI NGU PHAT TRIEN

| Vai tro | So luong | Trach nhiem |
| --- | --- | --- |
| Product Owner / BA | 1 | Requirement, prioritization, UAT |
| UI/UX Designer | 1 | Wireframe, mockup, design system |
| Frontend Developer | 2 | React/Next.js development |
| Backend Developer | 2 | API development, business logic |
| QA Engineer | 1 | Test plan, automation, regression |
| DevOps | 0.5 (part-time) | CI/CD, infrastructure, monitoring |

# 12. RUI RO & GIAM THIEU

| # | Rui ro | Muc do | Giam thieu |
| --- | --- | --- | --- |
| 1 | Nhan vien khong chiu dung he thong, van gui email/Teams | Cao | Change management: training, communication, HR chi xu ly qua he thong |
| 2 | Yeu cau thay doi lien tuc trong qua trinh phat trien | Trung binh | Agile, sprint planning ro rang, change request process |
| 3 | Tich hop SSO gap kho khan | Trung binh | Co fallback login, engage IT som |
| 4 | Performance khi scale luong ticket lon | Thap | Database indexing, caching strategy, load testing som |
| 5 | Bao mat du lieu HR nhay cam | Cao | Encryption, RBAC, audit log, security review |
| 6 | HR staff khang cu quy trinh moi | Trung binh | Involve HR trong design phase, UX testing, feedback loop |

# 13. TIEU CHI THANH CONG

## 13.1 Launch Criteria (Go/No-Go)

- Tat ca P0 features hoat dong on dinh

- Pass UAT voi HR team va 10+ nhan vien pilot

- Khong co Critical/Blocker bugs

- Performance test pass (<= 2s page load, <= 500ms API)

- Security audit pass

- Training materials ready

- Rollback plan documented

## 13.2 Post-Launch Success Metrics (sau 3 thang)

| Metric | Target |
| --- | --- |
| Adoption rate | >= 80% nhan vien su dung |
| Ticket qua he thong | >= 95% tong yeu cau HR |
| SLA compliance | >= 90% |
| Employee satisfaction | >= 4.0/5.0 |
| Avg. resolution time | Giam 30% |
| HR staff satisfaction | >= 4.0/5.0 |

# 14. PHU LUC (APPENDIX)

## 14.1 Glossary

| Thuat ngu | Dinh nghia |
| --- | --- |
| Ticket | Mot yeu cau HR tu nhan vien |
| SLA | Service Level Agreement - cam ket thoi gian xu ly |
| Requester | Nguoi gui yeu cau (nhan vien) |
| Assignee | Nguoi duoc phan cong xu ly (HR staff) |
| Escalate | Chuyen ticket len cap cao hon |
| Resolution time | Thoi gian tu khi tao den khi resolved |
| First response time | Thoi gian tu khi tao den phan hoi dau tien |
| RBAC | Role-Based Access Control - phan quyen theo vai tro |
| SSO | Single Sign-On - dang nhap mot lan |

## 14.2 Tham khao canh tranh (Competitive References)

| San pham | Diem manh tham khao |
| --- | --- |
| Zendesk | Ticket workflow, SLA management, reporting |
| Freshdesk | UI/UX than thien, automation rules |
| ServiceNow HR | HR-specific workflows, enterprise features |
| Jira Service Management | Kanban, SLA, automation, integration |

Ghi chu: PRD nay la tai lieu song (living document), se duoc cap nhat qua tung sprint dua tren feedback tu stakeholders va ket qua UAT.

Buoc tiep theo: Review PRD voi HR Manager & IT Lead -> Finalize scope -> Kick-off Sprint 1